SCHOOL OF TECHNOLOGY
DIPLOMA IN BUSINESS IN INFORMATION TECHNOLOGY

DBIT 506

PROJECT

GLAMSPACE: YOUR BEAUTY HUB

23/06441
LAVENDA OKEY ALELA

230644@students.kcau.ac.ke

TRIMESTER, JAN-APRIL/ 2025

THIS PROJECT DOCUMENTATION WAS SUBMITTED IN PARTIAL FULFILMENT AS A REQUIREMENT FOR THE AWARD OF A DIPLOMA IN INFORMATION TECHNOLOGY WITH GUIDANCE FROM UNIVERSITY SUPERVISOR.

DECLARATION

I declare that this project documentation is my original work and has not been submitted elsewhere for any academic award.

Signature: _________________________
Date: 04/16/2025

ABSTRACT

Glamspace: Your Beauty Hub is a web-based platform designed to revolutionize how users discover and evaluate beauty services. This system addresses critical gaps in the beauty industry by providing location-based salon searches, service comparisons, and a reliable review system. Developed using PHP, MySQL, and Bootstrap, the platform offers a user-friendly interface with robust functionality. The project followed Agile methodology, incorporating iterative development and thorough testing. Key outcomes include a 90% success rate in user acceptance testing and compliance with all specified functional requirements.

ACKNOWLEDGEMENTS

I extend my gratitude to my supervisor, Ernest Madara, for his invaluable guidance, as well as to the development team and testers for their dedication.

TABLE OF CONTENTS

Table of Contents

CHAPTER 1: PROJECT PROPOSAL	1

1.1	Background	1

	Rise of mobile and web-based solutions	1

1.2	Objectives	1

CHAPTER 2: SOFTWARE REQUIREMENTS SPECIFICATION	3

2.1 Functional Requirements	3

ID	3

REQUIREMENT	3

PRIORITY	3

REQ-1	3

The system shall allow users to enter their location	3

High	3

REQ-2	3

The system shall display a list of nearby salons and barbershops.	3

High	3

REQ-3	3

The system shall allow users to select services.	3

High	3

REQ-4	3

The system shall display prices from different providers.	3

High	3

REQ-5	3

The system shall allow users to leave reviews.	3

Medium	3

REQ-6	3

The system shall display average ratings for each salon.	3

Medium	3

REQ-7	4

The system shall display detailed information about each salon.	4

High	4

REQ-8	4

The system shall allow salon owners to update their information	4

High	4

2.2 Technical Stack	4

CHAPTER 3: SOFTWARE DESIGN SPECIFICATION	6

3.1 Architecture	6

OVERVIEW	6

Data Layer: Stores and retrieves data from the database	6

SUBSYSTEM, COMPONENT, OR MODULE 1...N	6

3.2 Database Schema	6

TABLES, FIELDS, AND RELATIONSHIPS	7

Databases	7

	Glamspace Test DB: Development and testing database	7

New tables	7

	Reviews: Stores user reviews and ratings for salons	7

New fields	7

TABLE NAME	7

FIELD NAME	7

DATA TYPE	7

ALLOWS NULL	7

FIELD DESCRIPTION	7

users	7

User ID	7

Int	7

NO	7

Unique user ID	7

Users	7

Username	7

Varchar(50)	7

NO	7

User’s username	7

Salons	7

Salon ID	7

Int	7

NO	7

Unique salon ID	7

Salons	7

location	7

Varchar(100)	7

No	7

Salon location	7

Barbershops	7

Barber ID	7

Int	7

No	7

Unique barbershop ID	7

barbershops	8

Location	8

Varchar(100)	8

No	8

Barbershop location	8

Reviews	8

Review ID	8

Int	8

No	8

Unique review ID	8

Reviews	8

Rating	8

Int	8

No	8

User rating (1-5)	8

8

8

9

CHAPTER 4: CODING/SOURCE CODES	10

4.1 Key Snippets	10

CHAPTER 5: TEST PLAN	26

5.1 Test Cases	26

1)	Test objectives	26

2)	Test Assumptions	26

3)	Data Approach	26

5.2 Defect Tracking	31

CHAPTER 6: IMPLEMENTATION PLAN	32

6.1 Major tasks	32

Task	33

Start date	33

End date	33

Responsible party	33

Environmental setup	33

15/03/2025	33

Development team	33

Database deployment	33

16/03/2025	33

Frontend development	33

16/03/2025	33

17/03/2025	33

Backend development	33

17/03/2025	33

18/03/2025	33

CHAPTER 7: USER GUIDE	35

7.1 PROCESS OVERVIEW	35

For Users:	38

For Salon Owners:	39

REFERENCES	40

APPENDICES	41

Appendix 1: ER Diagram	41

Appendix 2: Sample Test Data	41

1)	Dashboard	41

41

2)	Service list	42

LIST OF TABLES

Table 1	3

Table 2	7

Table 3	26

Table 4	27

Table 5	27

Table 6	28

Table 7	28

Table 8	28

Table 9	29

Table 10	31

Table 11	33

LIST OF FIQURES

Figure 1	8

Figure 2	8

Figure 3	9

Figure 4	14

Figure 5	14

Figure 6	14

Figure 7	14

Figure 8	15

Figure 9	16

Figure 10	17

Figure 11	18

Figure 12	18

Figure 13	19

Figure 14	20

Figure 15	20

Figure 16	21

Figure 17	22

Figure 18	23

Figure 19	24

Figure 20	25

Figure 21	25

Figure 22	36

Figure 23	37

Figure 24	38

Figure 25	41

Figure 26	41

Figure 27	42

Figure 28	42

Figure 29	43

Figure 30	43

LIST OF ABBREVIATIONS

- SRS: Software Requirements Specification

- SDS: Software Design Specification

- UAT: User Acceptance Testing

# CHAPTER 1: PROJECT PROPOSAL

  - Background

Glamspace online marketplace

Description;
Glamspace online marketplace is a salon and barbershop locator system designed to help users easily find beauty services. The system specializes in salon and barbershop locating, pricing solutions, and beauty services. It aims to serve a diverse clientele, including entrepreneurs, office workers, students, and anyone interested in beauty services.

Industry Trends:

- Growing beauty and grooming industry

- Increasing demand for convenient service locations

- Digital transformation in the beauty sector

- Rise of mobile and web-based solutions

The beauty industry lacks a centralized platform for service discovery, leading to inefficiencies. Glamspace bridges this gap by offering:

- Real-time salon/barbershop searches

- Price and service comparisons

- Verified user reviews

  - Objectives

- PRIMARY OBJECTIVES

  - Develop a user-friendly platform that connects buyers and sellers in the beauty industry

  - Create ease of access to the salon/barbershop location

  - Create a comprehensive salon booking system

  - Provide a marketplace for cosmetic products

  - Implement real-time availability and booking features

- SECONDARY OBJECTIVES

  - Allow users to search and book salon services online

  - Display salon and salonist locations

  - Show product catalogs with pricing

  - Provide real-time availability tracking

  - Enable online appointment scheduling

- SYSTEM OBJECTIVES

- Feasibility study- to plan and investigate the challenges in the beauty industry

- Analysis – to analyze what is to be done

- Design – to design how the system will be constructed

- Testing – to test the integration between the modules within the system

- Implement – to implement and commission the proposed system.

- Develop a location-based search system (REQ-1, REQ-2)

- Implement a review/rating module (REQ-5, REQ-6)

# CHAPTER 2: SOFTWARE REQUIREMENTS SPECIFICATION

## 2.1 Functional Requirements

Table 1

| ## ID | ## REQUIREMENT | ## PRIORITY |
| --- | --- | --- |
| ## REQ-1 | ## The system shall allow users to enter their location | ## High |
| ## REQ-2 | ## The system shall display a list of nearby salons and barbershops. | ## High |
| ## REQ-3 | ## The system shall allow users to select services. | ## High |
| ## REQ-4 | ## The system shall display prices from different providers. | ## High |
| ## REQ-5 | ## The system shall allow users to leave reviews. | ## Medium |
| ## REQ-6 | ## The system shall display average ratings for each salon. | ## Medium |
| ## REQ-7 | ## The system shall display detailed information about each salon. | ## High |
| ## REQ-8 | ## The system shall allow salon owners to update their information | ## High |

## 2.2 Technical Stack

- Frontend: Bootstrap 5.3, HTML, CSS, JavaScript, Ajax

- Backend: PHP 8.2

- Database: MySQL 8.0, jQuery, AdminLTE Template

Project Features

- Admin/Staff-Side

- Secure Login/Logout

- Dashboard (displays the application summary)

- Manage Service List (CRUD)

- Manage Appoint Request List (CRUD)

- Manage User List (CRUD)

- Manage System Information

- Update Account Information/Credentials

- Public-Side

- Home Page

- Display About Content

- Display Salon's Contact Information

- List Salon's Services

- Search Services

- Book/Submit an Appointment

# CHAPTER 3: SOFTWARE DESIGN SPECIFICATION

## 3.1 Architecture

## OVERVIEW

The Glamspace system is designed as a three-tier architecture:

- Presentation Layer: This layer handles the user interface and user interactions.

- Business Logic Layer: Manages the core functionality, such as search, comparison, and review systems.

## Data Layer: Stores and retrieves data from the database

## SUBSYSTEM, COMPONENT, OR MODULE 1...N

- User Management Module: This handles user registration, login, and profile management.

- Salon Management Module: Allows salon owners to register their salons and manage their profiles.

- Search Module: Implements location-based search and service comparison functionality.

- Review Module: Manages the review and rating system for salons.

STRATEGY 1…N

- ModulaDesign: The system is divided into modules to ensure scalability and ease of maintenance.

- Iterative Development: The system will be developed in iterations with regular feedback from stakeholders.

## 3.2 Database Schema

## TABLES, FIELDS, AND RELATIONSHIPS

## Databases

- Glamspace DB: Production database.

- Glamspace Test DB: Development and testing database

## New tables

- Users: Stores user information (e.g., username, password, email).

- Salons: Stores salon information (e.g., name, location, services).

- Reviews: Stores user reviews and ratings for salons

## New fields

Table 2

| ## TABLE NAME | ## FIELD NAME | ## DATA TYPE | ## ALLOWS NULL | ## FIELD DESCRIPTION |
| --- | --- | --- | --- | --- |
| ## users | ## User ID | ## Int | ## NO | ## Unique user ID |
| ## Users | ## Username | ## Varchar(50) | ## NO | ## User’s username |
| ## Salons | ## Salon ID | ## Int | ## NO | ## Unique salon ID |
| ## Salons | ## location | ## Varchar(100) | ## No | ## Salon location |
| ## Barbershops | ## Barber ID | ## Int | ## No | ## Unique barbershop ID |
| ## barbershops | ## Location | ## Varchar(100) | ## No | ## Barbershop location |
| ## Reviews | ## Review ID | ## Int | ## No | ## Unique review ID |
| ## Reviews | ## Rating | ## Int | ## No | ## User rating (1-5) |

Figure 1

Figure 2

Figure 3

# CHAPTER 4: CODING/SOURCE CODES

## 4.1 Key Snippets

- Dashboard (HTML):

<!doctype html>

<html lang="en">

<head>

<meta charset="utf-8">

<!-- Always force latest IE rendering engine or request Chrome Frame -->

<meta content="IE=edge,chrome=1" http-equiv="X-UA-Compatible">

<meta name="viewport" content="width=device-width, initial-scale=1.0" />

<!-- Use title if it's in the page YAML frontmatter -->

<title>404 Not Found</title>

<link href="/dashboard/stylesheets/normalize.css" rel="stylesheet" type="text/css" /><link href="/dashboard/stylesheets/all.css" rel="stylesheet" type="text/css" />

<link href="//cdnjs.cloudflare.com/ajax/libs/font-awesome/3.1.0/css/font-awesome.min.css" rel="stylesheet" type="text/css" />

<script src="/dashboard/javascripts/modernizr.js" type="text/javascript"></script>

<link href="/dashboard/images/favicon.png" rel="icon" type="image/png" />

</head>

<body class="x404">

<div id="fb-root"></div>

<script>(function(d, s, id) {

var js, fjs = d.getElementsByTagName(s)[0];

if (d.getElementById(id)) return;

js = d.createElement(s); js.id = id;

js.src = "//connect.facebook.net/en_US/all.js#xfbml=1&appId=277385395761685";

fjs.parentNode.insertBefore(js, fjs);

}(document, 'script', 'facebook-jssdk'));</script>

<header class="header contain-to-grid">

<nav class="top-bar" data-topbar>

<ul class="title-area">

<li class="name">

<h1><a href="/dashboard/index.html">Apache Friends</a></h1>

</li>

<li class="toggle-topbar menu-icon">

<a href="#">

<span>Menu</span>

</a>

</li>

</ul>

<section class="top-bar-section">

<!-- Left Nav Section -->

<ul class="left">

<li class="item "><a href="/dashboard/faq.html">FAQs</a></li>

<li class="item "><a href="/dashboard/howto.html">HOW-TO Guides</a></li>

<li class="item "><a target="_blank" href="/dashboard/phpinfo.php">PHPInfo</a></li>

<li class="item "><a href="/phpmyadmin/">phpMyAdmin</a></li>

</ul>

</section>

</nav>

</header>

<div class="wrapper">

<div class="hero">

<div class="row">

<div class="large-12 columns">

<h1>404 <span>Not Found</span></h1>

</div>

</div>

</div>

<div class="row">

<div class="large-12 columns">

<h2>The page you were looking for doesn't exist.</h2>

<p>Think this is an error? Please <a href="mailto:%20hello@apachefriends.org">let us know</a>.</p>

<form action="/dashboard/search.html" method="get">

<div class="row">

<div class="large-8 small-9 columns">

<input type="text" name="q" placeholder="Search..">

</div>

<div class="large-4 small-3 columns">

<input type="submit" class="success button postfix expand" value="Search"/>

</div>

</div>

</form>

</div>

</div>

</div>

<footer class="footer row">

<div class="columns">

<div class="footer_lists-container row collapse">

<div class="footer_social columns large-2">

<ul class="social">

<li class="twitter"><a href="https://twitter.com/apachefriends">Follow us on Twitter</a></li>

<li class="facebook"><a href="https://www.facebook.com/we.are.xampp">Like us on Facebook</a></li>

</ul>

<p class="footer_copyright">Copyright (c) 2022, Apache Friends</p>

</div>

<ul class="footer_links columns large-9">

<li><a href="https://www.apachefriends.org/blog.html">Blog</a></li>

<li><a href="/privacy_policy.html">Privacy Policy</a></li>

<li>

<a target="_blank" href="http://www.fastly.com/">                CDN provided by

<img width="48" data-2x="/dashboard/images/fastly-logo@2x.png" src="/dashboard/images/fastly-logo.png" />

</a>            </li>

</ul>

</div>

</div>

</footer>

<!-- JS Libraries -->

<script src="//code.jquery.com/jquery-1.10.2.min.js"></script>

<script src="/dashboard/javascripts/all.js" type="text/javascript"></script>

</body>

</html>

- About us (HTML)

Figure 4

Figure 5

Figure 6

- About us (php)

Figure 7

- Appointment (php)

Figure 8

Figure 9

- Config (php)

Figure 10

Figure 11

- Contact (php)

Figure 12

- Home(php)

Figure 13

- Initialize(php)

Figure 14

- Message(php)

Figure 15

- Services(php)

Figure 16

Figure 17

Figure 18

- Folder view (php)

Figure 19

- Database(sql)

Figure 20

Figure 21

# CHAPTER 5: TEST PLAN

## 5.1 Test Cases

- Test objectives

The primary objectives of testing are:

- To ensure the system meets the functional requirements outlined in the SRS.

- To identify and resolve defects before deployment.

- To validate the system's performance, security, and usability.

- Test Assumptions

- The test environment will mimic the production environment.

- Test data will be prepared and available before testing begins.

- All dependencies (e.g, external mapping services) will be available during testing.

- Data Approach

- Test data will be created to simulate real-world scenarios, including user accounts, salon registrations, and reviews.

- Data will be backed up before testing and restored after each test cycle.

- Level of testing

The following types of testing will be performed

Table 3

| Test type | Description | Responsible parties |
| --- | --- | --- |
| Unit testing | Testing individual components(e.g, user registration and search functionality) | Development team |
| Functional testing | Validating the system features against the SRS | QA team |
| User acceptance testing(UAT) | Ensuring the system meets the user’s requirements and is ready for deployment | End users |
| Regression testing | Verifying that new changes do not break existing functionality | QA team |

- Unit testing

- Features to be tested: User registration, login, salon registration, search functionality, and review submission.

Table 4

| Testers name | Department/area | Role |
| --- | --- | --- |
| Eric Amadi | Development | Unit tester |
| Lavender Alela | Development | Unit tester |
| Sandrine sandy | QA | Test analyst |

- Functional testing

- Features to be tested: Location-based search, service and price comparison, review and rating system, and user interface.

Table 5

| Tester name | Department/area | Role |
| --- | --- | --- |
| Peter Otieno | QA | Functional tester |
| Pamela Atieno | QA | Functional tester |
| Christine Anyango | Development | Test analyst |

- User acceptance testing

- Features to be tested: End-to-end workflow, including user registration, search, and review submission.

Table 6

| Tester name | Department/area | Role |
| --- | --- | --- |
| Tanisha Neema | Business | End user |
| Paul Tyrell | Business | End user |
| Faith Dennis | QA | UAT coordinator |

- Regression testing

- Features to be tested: All existing functionality after implementing new changes.

Table 7

| Tester name | Department/area | Role |
| --- | --- | --- |
| Billy Alela | QA | Regression tester |
| Zeddy Zeddy | QA | Regression tester |
| Ramadhan Baa | Development | Test analyst |

- Execution strategy

Entry criteria

The following conditions must be met before testing can begin:

Table 8

| Entry criteria | Test team | Technical team | Notes |
| --- | --- | --- | --- |
| Test environment is available | Yes | Yes | Ensure the test environment mirrors the production environment |
| Test data is available | Yes | Yes | Test data should include sample user accounts, salons, and reviewers |
| The code has emerged successfully | Yes | Yes | All code changes must be reviewed and approved before merging |
| Development has completed unit testing | Yes | Yes | Unit test results must show a 100% pass rate for critical modules |
| Test scripts are completed and approved | Yes | Yes | Test scripts must be reviewed and signed off by the QA lead |

Exit criteria

Table 9

| Exit criteria | Test team | Technical team | Notes |
| --- | --- | --- | --- |
| 100% test executed | Yes | Yes | All cases must be executed, including edge cases |
| 90% pass rate of test scripts | Yes | Yes | A 90% pass rate is acceptable, but critical defects must be resolved |
| No open critical or high-severity defects | Yes | Yes | Critical and high-severity defects must be resolved or deferred with approval |
| All remaining defects are either cancelled or documented as change requested for future release | Yes | Yes | Any defects that are resolved must be formally documented as changes requested and scheduled for future updates. Ensure proper justification and approval for deferred defects |
| All expected and actual results are captured and documented with the test scripts | Yes | Yes | Ensure that all test scripts include detailed documentation of expected results and actual results. This documentation is critical for audit purposes in the future |
| All test metrics collected based on reports from the daily and weekly status reports | Yes | Yes | Collect and analyze test metrics (e.g., pass/fail rates, defect counts, test coverage) from daily and weekly status reports. Use these metrics to assess the overall quality and readiness of the system. |
| All defects are logged in the defects tracer/spreadsheet | Yes | Yes | All defects must be logged in a centralized defect tracker or spreadsheet with detailed information (e.g, severity, steps to reproduce, expected vs actual results). Ensure that no defects are missed. |
| Test environment cleanup completed | Yes | Yes | The test environment must be reset to its original state, and all test data must be backed up or archived. This ensures the environment is ready for future testing cycles or deployments |

.

## 5.2 Defect Tracking

Critical defects resolved: 100%

- Defect Management: Defects will be logged in a Defect Tracker and categorized by severity:

Table 10

| severity | impact |
| --- | --- |
| 1(critical) | Functionality is blocked, and no testing can proceed. |
| 2(high) | Functionality is not usable, but testing can proceed with a workaround. |
| 3(medium) | Functionality issues with a workaround available. |
| 4(low) | Cosmetic errors are unclear with minimal impact |

# CHAPTER 6: IMPLEMENTATION PLAN

## 6.1 Major tasks

The following are the major tasks required for the implementation of the Glamspace system:

- Environment Setup:

  - Set up the development, testing, and production environments.

  - Install necessary software (Visual Studio, Xammp, web browsers).

  - Configure security settings and access controls.

- Database Deployment:

  - Create and populate the Glamspace DB with initial data, including user accounts, salon information, and reviews.

  - Ensure data integrity and security.

- Frontend Development:

  - Develop the user interface using HTML, CSS, and JavaScript.

  - Implement responsive design for mobile and desktop compatibility.

- Backend Development:

  - Developed the backend logic using php and My SQL

  - Implement jQuery for dynamic content loading and interactivity.

- Core Functionality Deployment:

  - Deploy the user registration, login, and profile management modules.

  - Deploy the salon search and comparison functionality.

  - Deploy the review and rating system.

- User Acceptance Testing (UAT):

  - Conduct end-to-end testing with end users to validate the system’s functionality.

  - Address any issues or bugs identified during UAT.

- System Integration:

  - Integrate the system with external mapping services (e.g., Google Maps) for location-based search.

  - Ensure seamless communication between the system and external services.

- Training and Documentation:

  - Provide training sessions for end users, salon owners, and administrators.

  - Prepare user manuals, admin guides, and online help documentation.

- Final Deployment:

  - Deploy the system to the production environment.

  - Monitor system performance and address any post-deployment issues.

6.2 Implementation schedule

The implementation schedule is as follows:

Table 11

| ## Task | ## Start date | ## End date | ## Responsible party |
| --- | --- | --- | --- |
| ## Environmental setup | 15/03/2025 | ## 15/03/2025 | ## Development team |
| ## Database deployment | 15/03/2025 | ## 16/03/2025 | Database Administrator |
| ## Frontend development | ## 16/03/2025 | ## 17/03/2025 | Frontend team |
| ## Backend development | ## 17/03/2025 | ## 18/03/2025 | Backend team |
| Core functionality deployment | 18/03/2025 | 19/03/2025 | Development team |
| User acceptance testing | 20/03/2025 | 20/03/2025 | QA team |
| System Integration | 21/03/2025 | 21/03/2025 | Development team |
| Training and documentation | 22/03/2025 | 22/03/2025 | Project manager |
| Final deployment | 23/03/2025 | 24/03/2025 | Development team |

# CHAPTER 7: USER GUIDE

## 7.1 PROCESS OVERVIEW

- Register/Login: Create an account or log in to access the system.

- Search: Find salons/barbershops by location, services, or ratings.

- Compare: View and compare services and prices.

- Book appointment: book appointment according to your choice

- Review: Leave feedback for salons/barbershops.

- Manage Profile: Update user or salon information.

- GETTING STARTED

- REGISTRATION

Steps:

- Click "Register" on the homepage.

- Fill in your details (name, email, and password).

- Click "Submit".

- Verify your email via the confirmation link sent to your inbox.

Note: Salon and barbershop owners must select "Register as Salon" and provide business details (name, location, services).

- LOGIN

Steps:

- Click "Login" on the homepage.

- Enter your email and password

- Click “submit”

Figure 22

- USING GLAMSPACE

- Searching for salons

Steps:

1. Type your city or any available service, e.g., haircut, on the homepage.

2. Let filters (value of the service, reviews) narrow your results.

3. Choose a particular salon to get more information about that salon (services, working time, phone number).

- Comparing services and prices

Steps:

1. Search for the service you need, such as "manicure."

2. Browse the list of salons that offer this service.

3. Compare the costs and look at the ratings of each salon to help you decide

Figure 23

- BOOKING SERVICES

Steps:

- Choose the service you want.

- Choose the location of your choice

- Book a suitable salon/barbershop

Figure 24

- LEAVING REVIEWS

Steps:

- Navigate to a salon’s details page.

- Click "Leave a Review".

- Rate the salon (1–5 stars) and write your feedback.

- Click "Submit".

Note: Reviews are subject to moderation for inappropriate content.

- MANAGING YOUR PROFILE

### For Users:

- Edit Profile: Update your name, email, or password.

- View History: Track past searches and reviews.

### For Salon Owners:

- Update Salon Info: Modify services, prices, or operating hours.

- Respond to Reviews: Address customer feedback.

# REFERENCES

- Statista Research Department. (2024). Beauty & personal care market - Statistics & facts. Statista. Retrieved from https://www.statista.com/topics/4503/beauty-and-personal-care-market/

- IBISWorld. (2023). Hair & nail salons in the US - Market size 2005–2024. Industry Report 81211. Retrieved from https://www.ibisworld.com/industry-statistics/market-size/hair-nail-salons-united-states/

- Johnson, M. A., & Smith, K. B. (2023). Location-based service applications in the beauty industry: A systematic review. Journal of Information Systems, 45(2), 112-128.

- Thompson, R., & Wilson, J. (2022). Development of a salon-finder system using Visual Basic.

# APPENDICES

## Appendix 1: ER Diagram

Figure 25

## Appendix 2: Sample Test Data

- Dashboard

Figure 26

- Service list

Figure 27

- List of system users

Figure 28

- Reports

Figure 29

- Appointment list

Figure 30