GLAMSPACE: YOUR BEAUTY HUB

IMPLEMENTATION PLAN
LAVENDA OKEY ALELA
23/06441

VERSION 1.0 | 03/23/2025

# 1. Introduction

- Purpose

- This implementation plan shows how to set up the Glamspace: Your Beauty Hub system successfully. Glamspace is an online tool that helps people find nearby salons and barbershops. Users can look at different services and prices and read reviews. The goal is to make the switch from developing the system to using it in real life as smoothly as possible. We aim to avoid any problems for the users or anyone else involved.

### Assumptions and Constraints

- Assumptions:

  - Users will have access to a stable internet connection.

  - Salon owners will provide accurate and up-to-date information about their services.

  - External mapping services (e.g., Google Maps) will be available for location-based search functionality.

  - The development team will have access to the necessary hardware and software resources.

- Constraints:

  - The system must be developed using Visual Basic .NET and Microsoft Access.

  - The system must be compatible with major operating systems and web browsers.

  - The system must adhere to data security and privacy regulations.

  - The project must be completed by 03/04/2025 to meet the project timeline.

### Project Organization

The Glamspace system is a three-tier architecture consisting of:

- Presentation Layer: Handles the user interface and user interactions (HTML, CSS, JavaScript).

- Business Logic Layer: Manages core functionality such as search, comparison, and review systems (jQuery).

- Data Layer: Stores and retrieves data from the Access database.

The project team includes developers, testers, project managers, and stakeholders. The system will be developed using Visual Studio for the backend, MS Access for the database, and HTML, CSS, and Java for the front end.

# 2. Management Overview

- Description of Implementation

The implementation will follow an Agile methodology, with iterative development and frequent stakeholder feedback. The system will be deployed in phases, starting with the core functionality (user registration, salon search, and review system) and gradually adding additional features.

- Points of Contact

| ### ROLE | ### NAME | ### PHONE | ### EMAIL |
| --- | --- | --- | --- |
| ### Business sponsor | ### Neema Maulidi | ### 0723457899 | ### neemamaulidi@gmail.com |
| ### Project/program manager | ### Lavenda Alela | ### 0768534814 | ### lavenderalela@gmail.com |
| ### Government project officer | ### Amadi Erick | ### 0718926585 | ### amadierick@gmal.com |
| ### System developer or system maintainer | ### Lavenda Alela | ### 0768534814 | ### Lavenderalela@gmail.com |
| ### Quality assurance manager | ### Sandrine sandy | ### 0703797086 | ### Sandysandrine12@gmail.com |
| ### Configuration management manager | ### Peter Otieno | ### 0724506690 | ### otienopeter@gmail.com |
| ### Security Officer | ### Jabez Maina | ### 0756789012 | ### Mainajabez@gmail.com |
| ### Database administrator | ### Kelly Monique | ### 0745489021 | ### Kellymonique@gmail.com |
| ### Site implementation representative | ### Davis Dan | ### 0765489034 | ### Dandavis@gmail.com |
| ### IV&V representative | ### Dante Russo | ### 0745678901 | ### Danterusso@gmail.com |

# 3. Major Tasks

The following are the major tasks required for the implementation of the Glamspace system:

- Environment Setup:

  - Set up the development, testing, and production environments.

  - Install necessary software (Visual Studio, Microsoft Access, web browsers).

  - Configure security settings and access controls.

- Database Deployment:

  - Create and populate the Glamspace DB with initial data (user accounts, salon information, reviews).

  - Ensure data integrity and security.

- Frontend Development:

  - Develop the user interface using HTML, CSS, and JavaScript.

  - Implement responsive design for mobile and desktop compatibility.

- Backend Development:

  - Develop the backend logic using Visual Basic and MS Access.

  - Implement jQuery for dynamic content loading and interactivity.

- Core Functionality Deployment:

  - Deploy the user registration, login, and profile management module.

  - Deploy the salon search and comparison functionality.

  - Deploy the review and rating system.

- User Acceptance Testing (UAT):

  - Conduct end-to-end testing with end users to validate the system’s functionality.

  - Address any issues or bugs identified during UAT.

- System Integration:

  - Integrate the system with external mapping services (e.g., Google Maps) for location-based search.

  - Ensure seamless communication between the system and external services.

- Training and Documentation:

  - Provide training sessions for end users, salon owners, and administrators.

  - Prepare user manuals, admin guides, and online help documentation.

- Final Deployment:

  - Deploy the system to the production environment.

  - Monitor system performance and address any post-deployment issues.

# 4. Implementation Schedule

The implementation schedule is as follows:

| Task | Start date | End date | Responsible party |
| --- | --- | --- | --- |
| Environmental setup | 15/03/2025 | 15/03/2025 | Development team |
| Database deployment | 15/03/2025 | 16/03/2025 | Database Administrator |
| Frontend development | 16/03/2025 | 17/03/2025 | Frontend team |
| Backend development | 17/03/2025 | 18/03/2025 | Backend team |
| Core functionality deployment | 18/03/2025 | 19/03/2025 | Development team |
| User acceptance testing | 20/03/2025 | 20/03/2025 | QA team |
| System Integration | 21/03/2025 | 21/03/2025 | Development team |
| Training and documentation | 22/03/2025 | 22/03/2025 | Project manager |
| Final deployment | 23/03/2025 | 24/03/2025 | Development team |

# 5. Security and Privacy

- System Security Features

- The system will require user authentication for sensitive operations (e.g., leaving reviews, and updating salon information).

- Data will be encrypted during transmission and storage to ensure security.

- Regular security audits will be conducted to identify and address vulnerabilities.

- Security Setup During Implementation

- During implementation, access to the system will be restricted to authorized personnel only.

- Test environments will be isolated from the production environment to prevent data breaches.

# 6. Implementation Support

- Hardware

- Standard PCs or laptops with internet access.

- Servers for hosting the database and application.

- Software

- Visual Basic for backend development.

- MS Access for the database.

- HTML, CSS, and JavaScript front-end development.

- Web browsers (Chrome, Firefox, Edge) for testing.

- Facilities

- Office space for the development and testing teams.

- Training rooms for user training sessions.

- Materials

- User manuals, admin guides, and online help documentation.

- Test data for simulating real-world scenarios.

# 7. Documentation

The following documentation will be provided:

- User Manual: To help end users navigate the system.

- Admin Guide: To help salon owners and administrators manage their profiles and reviews.

- Technical Documentation: To help developers and testers understand the system architecture and codebase.

# 8. Performance Monitoring

- System performance will be monitored using Visual Studio Performance Monitor tools.

- Key metrics such as response time, system uptime, and error rates will be tracked.

# 9. Acceptance Criteria

The following criteria must be met for the system to be considered successfully implemented:

- All functional requirements outlined in the SRS must be met.

- User Acceptance Testing (UAT) must show a 90% pass rate.

- No critical or high-severity defects must remain unresolved.

- All documentation must be completed and approved.

- Glossary

- SRS: Software Requirements Specification

- UI: User Interface

- DB: Database

- VB.NET: Visual Basic .NET

- SQL: Structured Query Language

- References

| # Document name | # Description | # Location |
| --- | --- | --- |
| # Software requirement specification (SRS) | # Defines the requirements for the glamspace system. | # Project documentation folder |
| # Software design specification(SDS) | # Outlines the design of the glamspace system. | # Project documentation folder |
| # Test plan | # Describes the testing strategy for the system. | # Project documentation folder |

# 12. Project Implementation Plan Approval

The undersigned acknowledge that they have reviewed the Glamspace: Your Beauty Hub Implementation Plan and agree with the information presented within this document. Changes to this Project Implementation Plan will be coordinated with, and approved by the undersigned, or their designated representatives.

| SIGNATURE | PRINTED NAME | DATE |
| --- | --- | --- |
| Business sponsor | Neema Maulidi | 23/03/2025 |
| Project manager | Lavenda Alela | 23/03/2025 |

DISCLAIMER

Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability concerning the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.