TEST PLAN FOR GLAMSPACE: YOUR BEAUTY HUB

Version 1.0 Approved

Prepared by: Lavenda Okey Alela

KCA University

DBIT 506

23/06441

Date: 03/14/2025

Table of Contents

Test Plan for Glamspace: Your Beauty Hub	1

1. Introduction	4

1.1 Purpose	4

1.2 Project Overview	4

2. Scope	4

2.1 In-Scope	4

2.2 Out-of-Scope	5

3. Testing Strategy	5

3.1 Test Objectives	5

3.2 Test Assumptions	5

3.3 Data Approach	5

3.4 Level of Testing	5

3.5 Unit Testing	6

3.6 Functional Testing	6

3.7 User Acceptance Testing	7

3.8 Regression Testing	7

4. Execution Strategy	7

4.1 Entry Criteria	7

4.2 Exit Criteria	8

4.3 Validation and Defect Management	10

5. Environment Requirements	11

5.1 Test Environments	11

6. Significantly Impacted Division/College/Department	11

Business area	11

Business manager	11

Tester(s)	11

Salon owners	11

Neema Maulidi	11

Alice Agatha	11

End users	11

Pamela Atieno	11

Ben Omondi	11

System administrators	11

Nancy Wairimu	11

Jabez Maina	11

7. Dependencies	11

## 1. Introduction

### 1.1 Purpose

This document outlines the testing approach, strategy, and execution plan for the Glamspace: Your Beauty Hub project. The goal is to ensure that the system meets the requirements specified in the Software Requirements Specification (SRS) and is free of critical defects before deployment.

### 1.2 Project Overview

The Glamspace: Your Beauty Hub system is a web-based application that allows users to search for nearby salons and barbershops, compare services and prices, and read reviews. The system includes location-based search, service and price comparison, and a review and rating system. The project is developed using Visual Basic .NET for the backend and Microsoft Access for the database.

## 2. Scope

### 2.1 In-Scope

The following features and components will be tested:

- User Registration and Login: Verify that users can register and log in successfully.

- Salon/Barbershop Registration: Ensure salon owners can register their businesses.

- Location-Based Search: Test the search functionality for salons and barbershops.

- Service and Price Comparison: Verify that users can compare services and prices.

- Review and Rating System: Test the functionality for leaving and displaying reviews.

- User Interface: Validate the usability and responsiveness of the UI.

### 2.2 Out-of-Scope

The following features will not be tested:

- Online Booking: This feature is out of the scope of the current release.

- Payment Processing: Payment integration is not part of the current phase.

- Mobile Application: The mobile version of the application is not included in this release.

## 3. Testing Strategy

### 3.1 Test Objectives

The primary objectives of testing are:

- To ensure the system meets the functional requirements outlined in the SRS.

- To identify and resolve defects before deployment.

- To validate the system's performance, security, and usability.

### 3.2 Test Assumptions

- The test environment will mimic the production environment.

- Test data will be prepared and available before testing begins.

- All dependencies (e.g, external mapping services) will be available during testing.

### 3.3 Data Approach

- Test data will be created to simulate real-world scenarios, including user accounts, salon registrations, and reviews.

- Data will be backed up before testing and restored after each test cycle.

### 3.4 Level of Testing

The following types of testing will be performed:

| Test type | Description | Responsible parties |
| --- | --- | --- |
| Unit testing | Testing individual components(e.g., user registration and search functionality). | Development team |
| Functional testing | Validating the system features against the SRS | QA team |
| User acceptance testing (UAT) | Ensuring the system meets the user’s requirements and is ready for deployment | End users |
| Regression testing | Verifying that new changes do not break existing functionality | QA team |

### 3.5 Unit Testing

- Features to be Tested: User registration, login, salon registration, search functionality, review submission.

| Testers name | Department/area | Role |
| --- | --- | --- |
| Erick Amadi | Development | Unit tester |
| Lavenda Alela | Development | Unit tester |
| Sandrine sandy | QA | Test analyst |

### 3.6 Functional Testing

- Features to be Tested: Location-based search, service and price comparison, review and rating system, user interface.

| Tester name | Department/area | Role |
| --- | --- | --- |
| Peter Otieno | QA | Functional tester |
| Pamela Atieno | QA | Functional tester |
| Christine Anyango | Development | Test analyst |

### 3.7 User Acceptance Testing

- Features to be Tested: End-to-end workflow, including user registration, search, and review submission.

| Tester name | Department/area | Role |
| --- | --- | --- |
| Tanisha Neema | Business | End user |
| Paul Tyrell | Business | End user |
| Faith Dennis | QA | UAT coordinator |

### 3.8 Regression Testing

- Features to be Tested: All existing functionality after implementing new changes.

| Testers name | Department/ area | Role |
| --- | --- | --- |
| Billy Alela | QA | Regression tester |
| Zeddy Zeddy | QA | Regression tester |
| Ramadhan Baa | Development | Test analyst |

## 4. Execution Strategy

### 4.1 Entry Criteria

The following conditions must be met before testing can begin:

| Entry criteria | Test team | Technical team | Notes |
| --- | --- | --- | --- |
| Test environment is available. | Yes | Yes | Ensure the test environment mirrors the production environment. |
| Test data is available. | Yes | Yes | Test data should include sample user accounts, salons, and reviews. |
| Code has been merged successfully. | Yes | Yes | All code changes must be reviewed and approved before merging. |
| Development has completed unit testing. | Yes | Yes | Unit test results must show a 100% pass rate for critical modules. |
| Test scripts are completed and approved. | Yes | Yes | Test scripts must be reviewed and singed off by the QA lead. |

### 4.2 Exit Criteria

The following conditions must be met before testing can be considered complete:

| Exit criteria | Test team | Technical team | Notes |
| --- | --- | --- | --- |
| 100% test scripts executed | Yes | Yes | All test cases must be executed, including edge cases |
| 90% pass rate of test scripts | Yes | Yes | A 90% pass rate is acceptable, but critical defects must be resolved. |
| No open critical or high severity defects | Yes | Yes | Critical and high severity defects must be resolved or deferred with approval. |
| All remaining defects are either cancelled or documented as change requests for future release. | Yes | Yes | Any defects that cannot be resolved must be formally documented as change requests and scheduled for future updates. Ensure proper justification and approval for deferred defects. |
| All expected and actual results are captured and documented with the test scripts. | Yes | Yes | Ensure that all test scripts include detailed documentation of expected results and actual results. This documentation is critical for audit purposes in the future. |
| All test metrics collected based on reports from the daily and weekly status reports | Yes | Yes | Collect and analyze test metrics (e.g., pass/fail rates, defect counts, test coverage) from daily and weekly status reports. Use these metrics to assess the overall quality and readiness of the system. |
| All defects logged in the defects tracker/spreadsheet | Yes | Yes | All defects must be logged in a centralized Defect Tracker or Spreadsheet with detailed information (e.g., severity, steps to reproduce, expected vs. actual results). Ensure no defects are missed. |
| Test environment cleanup completed. | Yes | Yes | The test environment must be reset to its original state, and all test data must be backed up or archived. This ensures the environment is ready for future testing cycles or deployments. |

### 4.3 Validation and Defect Management

- Validation: Test cases will be validated against the SRS. Expected and actual results will be documented.

- Defect Management: Defects will be logged in a Defect Tracker and categorized by severity:

| Severity | Impact |
| --- | --- |
| 1 (Critical ) | Functionality is blocked, and no testing can proceed |
| 2 (High ) | Functionality is not usable, but testing can proceed with a workaround. |
| 3 (Medium) | Functionality issues with a workaround available |
| 4 (Low) | Cosmetic errors or unclear messages with minimal impact |

## 5. Environment Requirements

### 5.1 Test Environments

- Hardware: Standard PC or laptop with internet access.

- Software: Windows 10 or later, Visual Studio, Microsoft Access, and a web browser (Chrome, Firefox, or Edge).

- Security: Test environments will be isolated from production to ensure data security.

## 6. Significantly Impacted Division/College/Department

| ## Business area | ## Business manager | ## Tester(s) |
| --- | --- | --- |
| ## Salon owners | ## Neema Maulidi | ## Alice Agatha |
| ## End users | ## Pamela Atieno | ## Ben Omondi |
| ## System administrators | ## Nancy Wairimu | ## Jabez Maina |

## 7. Dependencies

- Test-Item Availability: All modules must be developed and unit-tested before functional testing can begin.

- Testing-Resource Availability: Testers must be available during the scheduled testing period.

- Deadlines: Testing must be completed by 10/10/2025 to meet the project timeline.